| Eric Wong Machinery Transportation Pte Ltd | Lifting Plan / Permit to Work | LP/PTW-00 |  |
| --- | --- | --- | --- |
|  |  | Rev : 00 | Date: 12/02/26 |
|  |  | Page 1 of 2 |  |

| - General |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project |  | Lorry crane to hoist down 1 unit forklift from lorry chassis to the ground |  |  |  |  |  |  |  |  |  |  |
| Location of lifting operation |  | 249 Jalan Boon Lay |  |  |  |  |  |  |  |  |  |  |
| Date/time of lifting operation |  | 12/02/26 |  |  |  |  |  |  |  |  |  |  |
| Validity period of lifting operation |  | 1 day |  |  |  |  |  |  |  |  |  |  |
| - Details of Loads to be Hoist |  |  |  |  |  |  |  |  |  |  |  |  |
| Description of load: |  | 1 x 4.5T Forklift |  |  |  |  |  |  |  |  |  |  |
| Overall dimension of load: |  | 5.5m x 1.4m x 2.8m |  |  |  |  |  |  |  |  |  |  |
| Weight of load: |  | 5, 500 kgs |  |  |  | ☒ Known weight |  |  | ☐ Estimated weight |  |  |  |
| Centre of gravity: |  | ☒ Obvious |  |  |  | Estimated |  |  | Determined by drawing |  |  |  |
| - Details of Lifting Equipment |  |  |  |  |  |  |  |  |  |  |  |  |
| Type of Lifting Equipment |  |  | Mobile crane ☐ |  |  |  |  |  |  | Lorry loader ☒ |  |  |
| LM/LE Registration No. |  |  | LM916229P |  |  |  |  |  |  |  |  |  |
| Date of last certification |  |  | 16/06/25 |  | Expiry date of certificate |  |  |  |  |  |  | 17/06/25 |
| Max. Safe Working Load |  |  | 20, 100 kg |  |  |  |  |  |  |  |  |  |
| Max. Boom/Jig length |  |  | 22.40 m |  |  |  |  |  |  |  |  |  |
| Intended load radius |  |  | 6 m |  |  |  | SWL at this radius |  |  | 11, 200 kg |  |  |
| Type of lifting gears |  |  | Wire sling, shackle |  |  |  |  |  |  |  |  |  |
| Combined weight of lifting gears |  |  | 60 kg |  |  | SWL of lifting gear |  |  |  | 4ton x 4pcs |  |  |
| Certification of lifting gears |  |  | ☒ Yes ☐ No |  |  |  |  |  |  |  |  |  |
| Expiry date of certificate |  |  | 17/06/26 |  |  |  |  |  |  |  |  |  |
| - Means of Communication |  |  |  |  |  |  |  |  |  |  |  |  |
| Can the operator see the loading and unloading for the load from his position? |  |  |  |  |  | ☐ Yes ☐ No |  |  |  |  |  |  |
| What at the means of communication between the lifting crew? |  |  |  |  |  | ☒ Standard hand signals ☐ Radio ☐ Others_____________________________ |  |  |  |  |  |  |
| - Personnel Involved in Lifting Operation |  |  |  |  |  |  |  |  |  |  |  |  |
| Position |  | Name |  |  |  |  |  |  |  | Qualification / Experience |  |  |
| Site Supervisor |  | Ibrahim / Zahari / Zaharin / Wong Yen Siong |  |  |  |  |  |  |  |  |  |  |
| Lifting Supervisor |  | Ibrahim / Zahari / Zaharin / Wong Yen Siong |  |  |  |  |  |  |  | Qualified lifting supervisor |  |  |
| Lifting Equipment Operator |  | Lim Poh Soon / Norhalim / Lim Poh Thiam / Ngaimin / Azmi |  |  |  |  |  |  |  | Qualified crane operator |  |  |
| Rigger/Signalman |  | Rizal / Hanifah / Aziz / Jamari / Ahmad |  |  |  |  |  |  |  | Qualified rigger/signalman |  |  |
| Rigger/Signalman |  | Rahman / Malik / Sarawanan / Sing Kwok Liang |  |  |  |  |  |  |  | Qualified rigger/signalman |  |  |
| - Physical and Environmental Considerations |  |  |  |  |  |  |  |  |  |  |  |  |
| Ground condition | Is the ground made safe (eg: placing steel plate) |  |  |  |  |  |  |  |  |  | ☐ Yes ☐ No |  |
|  | Are the outriggers evenly extended? |  |  |  |  |  |  |  |  |  | ☐ Yes ☐ No |  |
| Obstacles | Are there any overhead obstacles? |  |  |  |  |  |  |  |  |  | ☐ Yes ☐ No |  |
|  | Are there structure, equipment, stacked materials, etc that obstruct lifting operation from being carried out safely? |  |  |  |  |  |  |  |  |  | ☐ Yes ☐ No |  |
| Lighting | Is the lighting condition adequate? |  |  |  |  |  |  |  |  |  | ☐ Yes ☐ No |  |
| Demarcation | Has the zone of operation been barricade (with warning signs and barriers) to prevent unauthorised access? |  |  |  |  |  |  |  |  |  | ☐ Yes ☐ No |  |
| Other Precautions: |  |  |  |  |  |  |  |  |  |  |  |  |
| - Tasks |  |  |  |  |  |  |  |  |  |  |  |  |
| Sequence of lifting Operations: |  |  |  |  |  |  |  | Person in Charge for each step |  |  |  |  |
| 1.Deploy lorry loader at designated unloading area |  |  |  |  |  |  |  | Zahari / Ibrahim / Wong Yen Siong |  |  |  |  |
| 2.Set up crane with outriggers fully extended and resting on timber mats as base plate |  |  |  |  |  |  |  | Zahari / Ibrahim / Wong Yen Siong |  |  |  |  |
| 3.Rigger to insert sling to crane hook |  |  |  |  |  |  |  | Zahari / Ibrahim / Wong Yen Siong |  |  |  |  |
| 4.Secured sling to rigging point of forklift |  |  |  |  |  |  |  | Zahari / Ibrahim / Wong Yen Siong |  |  |  |  |
| 5.Lorry loader to hoist down forklift from lorry chassis to the ground |  |  |  |  |  |  |  | Zahari / Ibrahim / Wong Yen Siong |  |  |  |  |
| 6.Using forklift to unload and fork down machine from lorry chassis to the ground |  |  |  |  |  |  |  | Zahari / Ibrahim / Wong Yen Siong |  |  |  |  |
| 7.Transport machine to door entrance |  |  |  |  |  |  |  | Zahari / Ibrahim / Wong Yen Siong |  |  |  |  |
| 8.Using pallet truck to shift and position machine into factory premise |  |  |  |  |  |  |  | Zahari / Ibrahim / Wong Yen Siong |  |  |  |  |
| 9.Position at the designated location |  |  |  |  |  |  |  | Zahari / Ibrahim / Wong Yen Siong |  |  |  |  |
| 10.Once job complete proper housekeeping will be done |  |  |  |  |  |  |  | Zahari / Ibrahim / Wong Yen Siong |  |  |  |  |
| 11.All debris will be clear and disposed |  |  |  |  |  |  |  | Zahari / Ibrahim / Wong Yen Siong |  |  |  |  |
| 12.Job complete |  |  |  |  |  |  |  | Zahari / Ibrahim / Wong Yen Siong |  |  |  |  |
| - Approval of Lifting Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Applied by: Zailani Designation: Supervisor |  |  |  | Signature: |  |  |  | Date: 13/02/26 |  |  |  |  |
| Prepared by: Zahari Designation: Lifting Supervisor |  |  |  | Signature: |  |  |  | Date: 13/02/26 |  |  |  |  |
| Assessed by: Kevin Wong Designation: Project Manager |  |  |  | Signature: |  |  |  | Date: 13/02/26 |  |  |  |  |
| Approved by: Eric Wong Designation: Managing Director |  |  |  | Signature: |  |  |  | Date: 13/02/26 |  |  |  |  |
| This lifting plan shall be prepared by the lifting supervisor. The Department Head responsible shall approve the lifting plan / permit to work |  |  |  |  |  |  |  |  |  |  |  |  |  |