| EWMTPL | PTW LIFTING PLAN | LP- MS-01 |  |
| --- | --- | --- | --- |
|  |  | Rev : 00 | Date: 03/12/2019 |
|  |  | Page 1 of 2 |  |

| - General |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Location of lifting operation : 149 Gul Circle |  |  |  |  | Factory: FMC Technologies (S) Pte Ltd |  |  |  |  |  |  |  |  |
| Date of lifting operation: 10-13/12/2019 |  |  |  |  | Time of lifting operation: 09:45 am |  |  |  |  |  |  |  |  |
| - Details of Loads |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Description of load: |  |  | 1 unit Mazak E500H2 CNC |  |  |  |  |  |  |  |  |  |  |
| Weight of load: |  |  | 34, 000 KG |  | Known weight |  |  |  | Estimated weight |  |  |  |  |
| Overall dimensions of load: |  |  | 943 X 384 X 406 cm |  |  |  |  |  |  |  |  |  |  |
| Centre of gravity: |  |  | Obvious |  | Estimated |  |  |  | Determined by drawing |  |  |  |  |
| - Details of Lifting Equipment |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Type of Lifting Equipment: |  |  | Lorry crane |  |  | Mobile crane |  |  |  |  |  |  |  |
| LM/LE Registration No: |  |  | LM |  |  |  |  |  |  |  |  |  |  |
| Date of last certification: |  |  |  |  | Expiry date of certificate: |  |  |  |  |  |  |  |  |
| Max. Safe Working Load: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Max. Boom/Jig length: |  |  | m |  |  |  |  |  |  |  |  |  |  |
| Intended load radius: |  |  | m |  | SWL at this radius |  |  |  |  | kg |  |  |  |
| Type of lifting gears: |  |  | Wire sling, shackle |  |  |  |  |  |  |  |  |  |  |
| Combined weight of lifting gears: |  |  | kg |  | SWL of lifting gear |  |  |  |  |  |  |  |  |
| Certification of lifting gears: |  |  | Yes No |  |  |  |  |  |  |  |  |  |  |
| Expiry date of certificate: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Means of Communication |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Can the operator see the loading and unloading for the load from his position? |  |  |  |  | Yes No |  |  |  |  |  |  |  |  |
| What at the means of communication between the lifting crew? |  |  |  |  | Standard hand signals Radio Others_____________________________ |  |  |  |  |  |  |  |  |
| - Personnel Involved in Lifting Operation |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Position |  | Name |  |  |  | Qualification / Experience |  |  |  |  |  |  |  |
| Lifting Supervisor |  | Wong Yen Siong |  |  |  | Qualified lifting supervisor |  |  |  |  |  |  |  |
| Mobile/Lorry Crane Operator |  |  |  |  |  | Qualified crane operator |  |  |  |  |  |  |  |
| Rigger/Signalman |  | Sing Kwok Liang / Ibrahim |  |  |  | Qualified rigger/signalman |  |  |  |  |  |  |  |
| Rigger/Signalman |  | Asfandi / Ahmad |  |  |  | Qualified rigger/signalman |  |  |  |  |  |  |  |
| Rigger/Signalman |  |  |  |  |  | Qualified rigger/signalman |  |  |  |  |  |  |  |
| The lifting Supervisor of this lifting operation is: - Name & Title: Wong Yen Siong / Lifting Supervisor - Signature: |  |  |  |  |  | Steps shall be taken to eliminate danger to personnel involved and others including barriers where appropriate. Tool box meeting to take place and lifting plan be communicated. |  |  |  |  |  |  |  |
| - Physical and Environmental Considerations |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ground conditions | Is the floor made safe (eg: placing steel plate) |  |  |  |  |  |  |  |  |  |  |  | Yes No |
|  | Are the outriggers evenly extended? |  |  |  |  |  |  |  |  |  |  |  | Yes No |
| Obstacles | Are there any overhead obstacles? |  |  |  |  |  |  |  |  |  |  |  | Yes No |
|  | Are there structure, equipment, stacked materials, etc that may obstruct lifting operation from being carried out safely? |  |  |  |  |  |  |  |  |  |  |  | Yes No |
| Lighting | Is the lighting condition adequate? |  |  |  |  |  |  |  |  |  |  |  | Yes No |
| Demarcation | Has the zone of operation been barricade (with warning signs and barriers) to prevent unauthorised access? |  |  |  |  |  |  |  |  |  |  |  | Yes No |
| Other Precautions: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Lifting Tasks |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sequence of lifting Operations |  |  |  |  |  |  |  | Person in Charge for each step |  |  |  |  |  |
| 1.Deploy mobile crane at designated hoisting area |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.Hoist and unload machine case from container |  |  |  |  |  |  |  | Wong Yen Siong |  |  |  |  |  |
| 3.Uncrate case |  |  |  |  |  |  |  | Wong Yen Siong |  |  |  |  |  |
| 4.Insert sling onto machine hoisting point |  |  |  |  |  |  |  | Wong Yen Siong |  |  |  |  |  |
| 5.Hoist up and detach machine from base |  |  |  |  |  |  |  | Wong Yen Siong |  |  |  |  |  |
| 6.Swing crane to unloading area |  |  |  |  |  |  |  | Wong Yen Siong |  |  |  |  |  |
| 7.Lower down machine to near ground level |  |  |  |  |  |  |  | Wong Yen Siong |  |  |  |  |  |
| 8.Insert rollers under machine bed |  |  |  |  |  |  |  | Wong Yen Siong |  |  |  |  |  |
| 9.Shift and transport machine into production |  |  |  |  |  |  |  | Wong Yen Siong |  |  |  |  |  |
| 10.Position machine at designated location |  |  |  |  |  |  |  | Wong Yen Siong |  |  |  |  |  |
| 11.Jack up and insert levelling pad under machine bed |  |  |  |  |  |  |  | Wong Yen Siong |  |  |  |  |  |
| 12.Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and disposed |  |  |  |  |  |  |  | Wong Yen Siong |  |  |  |  |  |
| Sketch of Zone of Lifting Operation |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sketch of the initial pick-up location, load path and lay-down area (include any obstructions or equipment clashes that may occur and how they will be avoided) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Approval of Lifting Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Applied by: Name: Zailani |  |  |  | Signature: |  |  | Date: 14/10/19 |  |  |  |  |  |  |
| Prepared by: Name: Wong Yen Siong |  |  |  | Signature: |  |  | Date: 14/10/19 |  |  |  |  |  |  |
| Assessed by: Name: Kevin Wong |  |  |  | Signature: |  |  | Date: 14/10/19 |  |  |  |  |  |  |
| Approved by: Name: Eric Wong |  |  |  | Signature: |  |  | Date: 14/10/19 |  |  |  |  |  |  |
| This lifting plan shall be prepared by the lifting supervisor. The Department Head responsible shall approve the lifting plan. |  |  |  |  |  |  |  |  |  |  |  |  |  |