| Eric Wong Machinery Transportation Pte Ltd | Permit to Work | LP/PTW-01 |  |
| --- | --- | --- | --- |
|  |  | Rev : 00 | Date: 14/10/22 |
|  |  | Page 1 of 2 |  |

| - General |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project |  | To unload 1 unit machine form lorry chassis by using loading bay |  |  |  |  |  |  |
| Location of lifting operation |  | Blk 16 Kallang Place #01-23 (Rei Promax Pte Ltd) |  |  |  |  |  |  |
| Date/time of operation |  | 19/10/22 – 02/11/22 (09:45 am) |  |  |  |  |  |  |
| Validity period of lifting operation |  | 1 day |  |  |  |  |  |  |
| - Details of Loads |  |  |  |  |  |  |  |  |
| Description of load: |  | 1 unit VMX 60i machine |  |  |  |  |  |  |
| Weight of load: |  | 8, 500 kgs |  | Known weight |  |  | Estimated weight |  |
| - Means of Communication |  |  |  |  |  |  |  |  |
| Can the operator see the loading and unloading for the load from his position? |  |  |  | Yes No |  |  |  |  |
| What at the means of communication between the crew? |  |  |  | Standard hand signals Radio Others_____________________________ |  |  |  |  |
| - Personnel Involved in the Operation |  |  |  |  |  |  |  |  |
| Name |  |  |  |  |  | Qualification / Experience |  |  |
| Zahari / Koh Ban San / Wong Yen Siong |  |  |  |  |  | Site supervisor |  |  |
| Norhalim / Lim Poh Thiam |  |  |  |  |  | Lorry loader operator |  |  |
| Malik / Ali / Sing Kwok Liang |  |  |  |  |  | Skill Mover |  |  |
| Hanifah / Ahmad / Ibrahim |  |  |  |  |  | Skill Mover |  |  |
| - Physical and Environmental Considerations |  |  |  |  |  |  |  |  |
| Ground condition | Is the ground made safe (eg: placing steel plate) |  |  |  |  |  |  | Yes No |
|  | Are the outriggers evenly extended? |  |  |  |  |  |  | Yes No |
| Obstacles | Are there any overhead obstacles? |  |  |  |  |  |  | Yes No |
|  | Are there structure, equipment, stacked materials, etc that obstruct operation from being carried out safely? |  |  |  |  |  |  | Yes No |
| Lighting | Is the lighting condition adequate? |  |  |  |  |  |  | Yes No |
| Demarcation | Has the zone of operation been barricade (with warning signs and barriers) to prevent unauthorised access? |  |  |  |  |  |  | Yes No |
| Other Precautions: |  |  |  |  |  |  |  |  |
| - Tasks |  |  |  |  |  |  |  |  |
| Sequence of Operations: |  |  |  |  | Person in Charge for each step |  |  |  |
| 1.Deployment of lorry loader with machine to location |  |  |  |  | Zahari/Koh Ban San/Wong Yen Siong |  |  |  |
| 2.Reverse lorry to unloading bay |  |  |  |  | Zahari/Koh Ban San/Wong Yen Siong |  |  |  |
| 3.Flush up lorry level with loading bay |  |  |  |  | Zahari/Koh Ban San/Wong Yen Siong |  |  |  |
| 4.Jack up machine |  |  |  |  | Zahari/Koh Ban San/Wong Yen Siong |  |  |  |
| 5.Insert rollers under machine bed |  |  |  |  | Zahari/Koh Ban San/Wong Yen Siong |  |  |  |
| 6.Shift out machine from lorry chassis |  |  |  |  | Zahari/Koh Ban San/Wong Yen Siong |  |  |  |
| 7.Transport machine to tenant premise at ground floor |  |  |  |  | Zahari/Koh Ban San/Wong Yen Siong |  |  |  |
| 8.Position machine at the designated location |  |  |  |  | Zahari/Koh Ban San/Wong Yen Siong |  |  |  |
| 9.Once job complete, team leader will instruct the team to perform proper housekeeping |  |  |  |  | Zahari/Koh Ban San/Wong Yen Siong |  |  |  |
| 10.All debris will be clear and disposed |  |  |  |  | Zahari/Koh Ban San/Wong Yen Siong |  |  |  |
| 11.Job complete |  |  |  |  | Zahari/Koh Ban San/Wong Yen Siong |  |  |  |
| - Approval of Permit |  |  |  |  |  |  |  |  |
| Applied by: Zailani Designation: Supervisor |  |  | Signature: |  | Date: 1910/22 – 02/11/22 |  |  |  |
| Prepared by: Zahari Designation: Site Supervisor |  |  | Signature: |  | Date: 19/10/22 – 02/11/22 |  |  |  |
| Assessed by: Kevin Wong Designation: Project Manager |  |  | Signature: |  | Date: 19/10/22 – 02/11/22 |  |  |  |
| Approved by: Eric Wong Designation: Managing Director |  |  | Signature: |  | Date: 19/10/22 – 02/11/22 |  |  |  |
| This permit to work shall be prepared by the site supervisor. The Department Head responsible shall approve the permit to work. |  |  |  |  |  |  |  |  |