# METHOD OF STATEMENT

Date: 23rd Aug 2019

Description of work

To hoist up 1 unit container from roadside onto lorry chassis, secured and deliver to new location, unload and position at open space area

Equipment Spec

1 unit 20ft GP container

Dim: 610 x 230 x 230 cm

Wt: 5, 500 kgs

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

TBA

Time of Operation

TBA

Location of Operation

National University of Singapore

Collection   -   19 Kent Ridge Crescent

Delivery   -   8 College Ave E

Equipment Use

1 x 633 lorry loader

1 set wire sling

1 set shackle

Obstacles

No obstacle on crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation (attached all lifting crews certificate)

PPE Requirement

Safety Helmet

Safety Shoe

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E.

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at the designated location

- Hoist up and load container onto lorry chassis

- Secured container with strapping belt prior to moving out of premise

- Transport and deliver container to new location

- At new location, hoist down container from lorry chassis

- Position container at open space area

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris, if any will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175