# METHOD OF STATEMENT

Date: 02 July 2014

Description of work

To unload machine from lorry chassis by using lorry crane, put aside without uncrating

Machine Spec

2 units H700 Bandsaw machine

(Wt: 7000 kgs)

Risk Assessment

A copy of Risk Assessment will be attach.

Date / Time of Operation

08/07/2014 – 10:00 am

Location of Operation

#### No 34 Toh Guan Rd East – Sembawang Shipyard

- Equipment Use

1 x 50 ton lorry crane

1 x lorry

Wire sling

*   Obstacles

No obstacle on crane parking area.

Barricade operation area to prevent persons who are not involved enter unintentionally.

- Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather.

All debris will be clear and dispose

- Lifting Crews

MOM certified lifting supervisor, rigger, signalman, lorry loader operator will be involved in this operation (attached all lifting crews certificate)

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, helmet, etc)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by MOM certified lifting supervisor, rigger and signalman.

# JOB SCOPE

- Lorry crane to park at designated hoisting area for the lift

- Barricade operation area

- Hoist down machine from lorry chassis

- Unload and put aside at temporary bay without uncrating

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175