# METHOD OF STATEMENT

Date: 19th Dec 2016

Description of work

To relocate 1 set E1 Welding Line machine within production area

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

23/12/2016   -   09:30 am

Location of Operation

#### No 1 Bedok South Rd

Panasonic Refrigeration Devices (S) Pte Ltd

Equipment Use

Crowbar

Woodblock

Pallet truck/rollers

Plywood/metal plate (for floor protection)

1 x forklift

Obstacles

Ensure no obstacles around operation area and route to machine new position

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc....safety shoe)

# Job Scope

# Lift up machine using crowbar

# Insert pallet truck to machine base

# Shift machine from old to new location within production area

# Position and lower down machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris if any will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175