# METHOD OF STATEMENT

Date: 04th Jan 2017

Description of work

To relocate 1 unit QT350 CNC, 1 unit Vertical Saw, 1 unit Rambauni Milling and 1 unit 50ton Hydraulic Press machine within production area

Date / Time of Operation

07/01/2017   -   10:00 am

Location of Operation

#### No 273 Jalan Ahmad Ibrahim

(Baker Hughes Singapore Pte Ltd)

Equipment Use

Hydraulic/manual jack

Woodblock

Rollers/pallet truck

Metal plate (for floor protection)

1 x 3 ton battery forklift

Obstacles

Ensure no obstacles around operation area and route to machine new position

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc… safety shoe, safety glass, safety helmet)

# Job Scope

# Jack up machine using manual/hydraulic jack

# Insert rollers/pallet truck to machine base

# Shift and position machine from old to new location within production area

# At new location, jack up machine, remove rollers and let it sit on machine plate

# Once job complete, team leader will instruct the team to perform proper housekeeping