# METHOD OF STATEMENT

Date: 15th Mar 2018

Description of work:

To relocate 1 unit Global 575 CMM machine within customer premise

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time Of Operation

20/03/2018   -   Afternoon schedule

Location of Operation

#### 501 AMK Ave 10

Delphi

Equipment Use

Pallet truck

Woodblock

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc., safety shoe)

# Job Scope

# Insert pallet truck to machine base

# Jack up machine

# Shift machine from old location to new location within premise

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete