# METHOD OF STATEMENT

Date: 25th Oct 2018

Description of work:

To relocate 1 unit 7.10.7 CMM machine within customer premise

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time Of Operation

29/10/2018   -   09:30

Location of Operation

#### 55 Loyang Drive

Asian Surface Technologies Pte Ltd

Equipment Use

Pallet truck

Woodblock

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc., safety shoe)

# Job Scope

# Insert pallet truck to machine base

# Jack up machine

# Shift out machine from old location and transfer to new location

# Position machine at the new designated location within premise

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete