# METHOD OF STATEMENT

Date: 12th Sep 2017

Description of work:

To relocate 1 unit Accura 2 CMM machine 5m away within customer premise

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time Of Operation

13/09/2017   -   09:30 am

Location of Operation

#### No 61 Seletar Aerospace View

Pratt & Whitney

Equipment Use

Pallet truck

Rollers

Metal plate (for epoxy floor protection)

Woodblock

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc., safety shoe, safety helmet)

# Job Scope

# Insert pallet truck/rollers to machine base

# Shift machine from old location to new location within 5m away

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

# Job complete