# METHOD OF STATEMENT

Date: 13th June 2019

Description of work:

To relocate 1 unit machine within customer premise

Machine Spec

1 unit 7.7.5 CMM machine

Wt: 750 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

18/06/2019

Time of Operation

Afternoon schedule

Location of Operation

#### 62 Loyang Way

GE ATI

Equipment Use

Pallet truck

Woodblock

Plywood (for flooring protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

# Job Scope

# Insert pallet truck to machine stand

# Jack up machine

# Move out machine from old location

# Transfer machine to the new location within premise

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175