# METHOD OF STATEMENT

Date: 17th Jan 2023

Description of work:

To shift 1 unit MRT Bogie Frame within room

Risk Assessment

A copy of Risk Assessment will be attached

Start / Completion Date

18/01/23

Time of Operation

09:45 am

Location of Operation

1 Choa Choo Kang Grove

ITE West College

Equipment Use

Wooden structure

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard P.P.E (safety shoe, safety helmet)

# Job Scope

# Insert pallet truck with wooden structure under equipment

# Adjust wooden structure to align properly under equipment

# Pallet truck to jack up equipment

# Shift equipment to new location within room

# Insert I beam under equipment bed

# Lower down equipment and let it sit on the beam

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175