# METHOD OF STATEMENT

Date: 04th Apr 2023

Description of work:

Using manual lifter to replace old polishing plate from machine and replace with new polishing plate

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

10/04/23

Time of Operation

Afternoon schedule

Location of Operation

8 Tractor Road

Excelitas Technologies (S) Pte Ltd

Equipment Use

1 x lifter

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

# Job Scope

# Using stacker lift out old polishing plate from machine

# Load plate to ground level and put aside

# Uncrate case for new plate

# Using manual stacker to lift up new polishing plate

# Lower down plate and let it sit onto machine

# Readjust plate to properly aligned with machine

# Once job complete, team leader will instruct team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175