# METHOD OF STATEMENT

Date: 19th Dec 2019

Description of work

To relocate 5 unit machine within production area and 3 unit machine from production to outside carpark area

Machine Spec

4 unit small machine

1 unit LOH machine

3 unit LZ80 machine

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

20/12/2019

Time of Operation

09:45 am

Location of Operation

#### 8 Tractor Rd

Excelitas Technologies (S) Pte Ltd

Equipment Use

1 x 633 lorry loader

Crowbar

Woodblock

Pallet truck

1 x forklift

Obstacles

No obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Certified M.O.M forklift operator

# Job Scope

# Lift up machine to 3” high

# Insert pallet truck under to machine base

# Shift out machine from production area to loading area

# Using forklift to fork up machine

# Transport machine to carpark area

# Unload machine at temporary location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175