# METHOD OF STATEMENT

Date: 30th Sep 2019

Description of work

To relocate 1 unit machine with accessories from point A to point B within production area

Machine Spec

Refer to packing list

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

01/10/2019

Time of Operation

14:00 pm

Location of Operation

#### 11 Tuas South Ave 12

Halliburton Completions MFG Pte Ltd

Equipment Use

Crowbar

Woodblock

Pallet truck

Canvas, plywood (for epoxy floor protection)

Obstacles

No obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Lift up machine to 3” high

# Insert pallet truck under to machine base

# Shift out machine and accessories from point A to point B within production area

# Position machine at temporary location

# Unload machine from pallet truck

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175