# METHOD OF STATEMENT

Date: 24th Jan 2018

Description of work:

To lift up 1 unit system to 4” high and insert I beam under machine bed

Risk Assessment

A copy of Risk Assessment will be attached

Start / Completion Date

25/01/2018

Time Of Operation

09:45 am

Location of Operation

No 16 Tuas Ave 7

ST Kinetics

Equipment Use

Crowbar

Woodblock

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc., safety shoe, safety helmet)

# Job Scope

# Lift up machine base using crowbar

# Insert pallet truck to machine base

# Jack up machine to 4” high

# Insert I beam under machine bed

# Lower down machine and let it sit on the beam

# Job complete

# Remark:

# MOS subject to change by supervisor on site

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175