# METHOD OF STATEMENT

Date: 23rd Apr 2018

Description of work:

To relocate 1 unit Lagun Conventional Milling machine to one side for engineer to repair, shift and position back to location after repairing

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time Of Operation

24/04/2018    -   09:45 am

Location of Operation

#### No 21 Loyang Crescent

Equipment Use

Pallet truck

Crowbar

Woodblock

Obstacles

Ensure no obstacles around operation area and route to machine transportation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc., safety shoe)

# Job Scope

# Lift up machine using crowbar

# Insert pallet truck to machine base

# Shift machine to one side for engineer to repair

# After repairing, shift back to original location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175