# METHOD OF STATEMENT

Date: 23rd July 2018

Description of work:

To relocate 1 unit Wirecut EDM machine 8m away within production area

Risk Assessment

A copy of Risk Assessment will be attached

Start / Completion Date

31/07/2018

Time Of Operation

09:45 am

Location of Operation

#### No 23 Loyang Way

GE Aviation Engine Services

Equipment Use

Crowbar

Woodblock

Pallet truck

Canvas/plywood (for epoxy floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Job scope

# Lift up machine using crowbar

# Insert pallet truck under machine base

# Transport machine to new location about 8m away

# Position machine at the designated location

# Unload machine from pallet truck and let it sit on machine plate

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175