# METHOD OF STATEMENT

Date: 10th Apr 2018

Description of work:

To relocate 2 unit Hwa Cheon VT950 CNC machine 1m away within production area

Risk Assessment

A copy of Risk Assessment will be attached

Start / Complete Date

12/04/2018

Time Of Operation

09:45 am

Location of Operation

#### No 259 Jalan Ahmad Ibrahim

VDL & Enabling Technology Group (S) Pte Ltd

Equipment Use

Hydraulic/manual jack

Woodblock

Heavy duty rollers/pallet truck

Canvas/metal sheet (for epoxy floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc., safety shoe, safety helmet)

Job scope

# Jack up machine using hydraulic/manual jack

# Insert heavy duty rollers to machine base

# Shift out and transfer machine from old location

# Position machine to new location 1m away within production area

# Unload machine from rollers and let it sit on machine plate

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175