# METHOD OF STATEMENT

Date: 05th Dec 2019

Description of work:

To relocate 6 unit machine within customer production area at ground floor

Machine Spec

1 unit Mazak VTC16B

1 unit Hydraulic Press

1 unit Makino F56

1 unit Makino Max 650

1 unit HAAS VF3

1 unit HAAS VF5

Risk Assessment

A copy of Risk Assessment will be attached

Date Of Operation

06/12/2019

Time Of Operation

09:45 am

Location of Operation

#### 26 Changi North Crescent

Diethelm Keller Aviation Pte Ltd

Equipment Use

Hydraulic/hand jack

Woodblock

Heavy duty rollers

Pallet truck

Obstacles

To clear all obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE

Job scope

# Jack up machine to 4” using hydraulic/hand jack

# Insert rollers to machine base

# Shift out and transfer machine to new location

# Position machine at new designated location

# Jack up machine, remove rollers and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175