# METHOD OF STATEMENT

Date: 20th Feb 2017

Description of work

To relocate 1 unit CTX 310 CNC machine within customer premise at ground floor

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

02/03/2017 – 10:00 am

Location of Operation

#### No 3 Cleantech Loop #01-01

JTC Cleantech 2 @ Clean Tech Park

Equipment Use

Crowbar

Woodblock

Pallet truck / rollers

Canvas, plywood, metal plate (epoxy floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc., safety shoe, helmet)

# Job Scope

# Lift up machine using crowbar

# Insert pallet truck/rollers to machine base

# Shift and position machine from old to new location within premise

# At new location, remove pallet truck/rollers and insert plate under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping