# METHOD OF STATEMENT

Date: 06th Sep 2017

Description of work:

To relocate 1 unit Mazak FJV 250 CNC machine within tool room

Risk Assessment

A copy of Risk Assessment will be attached

Start / Completion Date

11/09/2017

Time Of Operation

10:00 am

Location of Operation

#### 601 Rifle Range Rd

Equipment Use

Crowbar/manual jack

Woodblock

Rollers/pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc., safety shoe, safety helmet)

# Job Scope

# Lift up machine base using crowbar/manual jack

# Insert rollers/pallet truck to machine base

# Shift out machine from old location

# Transfer and position machine to new location within tool room

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

# Job complete

# Remark:

# MOS subject to change by supervisor on site

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175