# METHOD OF STATEMENT

Date: 09th Nov 2018

Description of work

To relocate 1 unit Accura 2 CMM machine within production room

Risk Assessment

A copy of Risk Assessment will be attached

Date Of Operation

13/11/2018

Time Of Operation

09:30 am

Location of Operation

#### 61 Seletar Aerospace View

Pratt & Whitney

Equipment Use

Hydraulic/manual jack

Woodblock

Rollers/pallet truck

Metal plate (for epoxy floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Lift up machine using jack

# Insert rollers/pallet truck to machine base

# Shift out machine from old location

# Transfer machine to new location within production room

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris if any will be clear and dispose

# Job complete

# Remark:

# MOS subject to change by supervisor on site

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175