# METHOD OF STATEMENT

Date: 20th Dec 2018

Description of work:

To relocate 6 unit machine within customer production area

Machine Spec

1 unit Makino A55

2 unit Matsuura H Plus 405

1 unit Mori Seiki SL-3 CNC

2 unit Hitachi Seiki NC Lathe

Risk Assessment

A copy of Risk Assessment will be attached

Date Of Operation

27/12/2018

Time Of Operation

09:45 am

Location of Operation

#### No 7 Joo Koon Circle

Honey Well (S) Pte Ltd

Equipment Use

Hydraulic/hand jack

Woodblock

Heavy duty rollers/pallet truck

Canvas/metal plate (to protect epoxy floor)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE

Job scope

# Jack up machine to 3” using hydraulic/hand jack

# Insert rollers to machine base

# Shift out and transfer machine from old to new location

# Position machine at new designated location within production area

# Jack up machine, remove rollers and let it sit on machine plate

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175