# METHOD OF STATEMENT

Date: 10th Jan 2018

Description of work:

To relocate 1 unit Mazak FJY 250 CNC machine within production area

Risk Assessment

A copy of Risk Assessment will be attached

Date Of Operation

17/01/2018

Time Of Operation

09:45 am

Location of Operation

#### No 8 Tractor Rd

Qioptiq Singapore Pte Ltd

Equipment Use

Manual/hydraulic jack

Woodblock

Rollers/pallet truck

Metal plate (for epoxy floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc., safety shoe)

# Job Scope

# Jack up machine using manual/hydraulic jack

# Insert rollers to machine base

# Shift out machine from old location

# Transfer and position machine to new location within production room

# Bolt down machine by using back the old clamping kit

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

# Job complete

# Remark:

# MOS subject to change by supervisor on site

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175