# METHOD OF STATEMENT

Date: 23rd Jan 2018

Description of work:

To relocate 1 unit Vibration Isolation System and 1 unit Optical table with equipment within production room

Risk Assessment

A copy of Risk Assessment will be attached

Start / Completion Date

24/01/2018

Time Of Operation

09:45 am

Location of Operation

No 8 Tractor Rd

Qioptiq Singapore Pte Ltd

Equipment Use

Crowbar

Woodblock

Rollers/pallet truck

Metal plate (for epoxy floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc., safety shoe, safety helmet)

# Job Scope

# Lift up machine base using crowbar

# Insert pallet truck to machine base

# Shift out machine from old location

# Transfer and position machine to new location within production room

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

# Job complete

# Remark:

# MOS subject to change by supervisor on site

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175