# METHOD OF STATEMENT

Date: 11th July 2017

Description of work

To uncrate 1 unit machine side case and relocate machine together with base from temporary location into aircond room at ground floor

Machine Spec

1 unit Accura II CMM   -   Uncrate side case

Case 1: 568 x 292 x 325 cm

Weight: 20, 700 kgs

Case 2: 145 x 81 x 88 cm   -   Without uncrating

Weight: 444 kgs

Case 3: 234 x 150 x 96 cm   -   Without uncrating

Weight: 338 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Start / Completion Date

13/07/2017   -   13/07/2017

Duration Of Work

10:00 am – 13:00 pm

Location of Operation

#### No 8 Tuas West Ave

Hunting Energy Services Pte Ltd

Equipment Use

Manual/hydraulic jack

Woodblock

Crowbar

Rollers/pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc., safety shoe, safety helmet)

# Job Scope

# Uncrate machine side case

# Lift up machine base using manual/hydraulic jack

# Insert rollers to machine base

# Shift and position machine from temporary location into aircond room

# At new location, jack up and remove rollers from machine base

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175