# METHOD OF STATEMENT

Date: 05th Mar 2020

Description of work

To relocate machine and boxes from B4b-02 to B1 via cargo lift

Machine Spec

1 x 4210 Printer

1 x 4210 Printer Processing Station

2 x Build Unit

1.5 boxes of materials

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

10/03/2020   -   09:45 am

Location of Operation

#### N3.1, 65 Nanyang Drive

HP-NTU Digital Manufacturing Corporate Lab, B4b-02

Equipment Use

1 x 633 lorry loader

Crowbar

Woodblock

Pallet truck

Obstacles

No obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Lift up machine to 3” high

# Insert pallet truck under machine base

# Shift out and transport machine from B4B-02 to B1 via cargo lift

# Position machine to the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175