# METHOD OF STATEMENT

Date: 12th Jan 2017

Description of work

To relocate 3 unit Komatsu HIF60 Power Press machine within production area

Date / Time of Operation

15/01/2017   -   10:00 am

Location of Operation

#### No 15 Joo Koon Circle

West Pharmaceutical Services (S) Pte Ltd

Equipment Use

Manual/hydraulic jack

Woodblock

Rollers/pallet truck

Canvas/metal plate (to protect epoxy floor)

Obstacles

Ensure no obstacles around operation area and route to machine position

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Lift up machine using manual/hydraulic jack

# Insert rollers to machine base

# Shift machine from old to new location within production area

# Position machine at new location, lift up, remove rollers and let it sit on machine plate

# Once job complete, team leader will instruct the team to perform proper housekeeping