# METHOD OF STATEMENT

Date: 12 April 2016

Description of work

To relocate 1 unit E650H machine to new location via factory pathway

Date / Time of Operation

Est: 20/04/2016  -  10:00am

Location of Operation

#### No 2 Gul Circle

Cameron (S) Pte Ltd

Equipment Use

Hydraulic jack

1 x 3 ton battery forklift

Heavy duty rollers

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc… safety shoe, safety helmet)

# Job Scope

# Jack up machine using hydraulic jack

# Insert rollers to machine base

# Shift and position machine from old to new location via factory pathway

# Once machine position confirm, jack up machine, remove rollers and insert back levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Best Regards

# Zailani