# METHOD OF STATEMENT

Date: 27th Sep 2016

Description of work

To relocate 1 unit Mori Seiki SL-256 CNC Lathe machine within production

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

29/09/2016  -  10:00 am

Location of Operation

#### No 21 Loyang Crescent

Messier Services Asia Pte Ltd

Equipment Use

Crowbar

Woodblock

Pallet truck/rollers

Obstacles

Ensure no obstacles around operation area and route to machine new position

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc....safety shoe, safety helmet)

# Job Scope

# Lift up machine using crowbar

# Insert pallet truck/rollers to machine base

# Shift and position machine from old to new location within production room

# At new location, remove pallet truck/rollers, lower down machine and let it on machine plate

# Once job complete, team leader will instruct the team to perform proper housekeeping