# METHOD OF STATEMENT

Date: 17th Jan 2019

Description of work:

To relocate 1 unit 20ft container to about 3m away within customer premise

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time Of Operation

18/01/2019   -   Afternoon schedule

Location of Operation

#### No 21 Loyang Crescent

Messier Services Asia Pte Ltd

Equipment Use

Rollers/pallet truck

Hand jack

Woodblock

Obstacles

Ensure no obstacles around operation area and route to container new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc., safety shoe)

# Job Scope

# Jack up container to 4” high

# Insert rollers/pallet truck onto container base

# Shift out container to about 3m away within premise

# Position container at new designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175