# METHOD OF STATEMENT

Date: 01st June 2021

Description of work

To relocate 2 unit CMM machine from existing location to new location within QA room

Machine Spec

1 unit Zeiss Contura G2 7/7 CMM / Wt: 1, 500 kg

1 unit Zeiss Contura 10166 CMM / Wt: 2, 500 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date Of Operation

10/06/21 (Thursday)

Time Of Operation

09:45 am

Location of Operation

#### 11 Tuas South Ave 12

#### Hal Completions Mfg Pte Ltd

Equipment Use

Crowbar

Woodblock

Pallet truck

Metal sheet/canvas (to lay out for floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Job Scope

# Lift up machine using crowbar

# Insert pallet truck under machine base

# Shift out machine from existing location

# Transfer machine to new location within QA room

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175