# METHOD OF STATEMENT

Date: 26th July 2021

Description of work

To relocate 1 unit 7.10.7 CMM machine from existing location to new location within production

Risk Assessment

A copy of Risk Assessment will be attached

Date Of Operation

03/08/21

Time Of Operation

09:45 am

Location of Operation

#### 133 Tuas South Ave 3

#### Ciba Vision

Equipment Use

1 x pallet truck

Metal sheet/plywood/canvas

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Insert pallet truck onto machine stand

# Shift out machine from existing location

# Transport machine to new location about 50m away within production

# Position machine at the designated location

# Unload from pallet truck and insert levelling pad under onto machine stand

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175