# METHOD OF STATEMENT

Date: 26th Apr 2021

Description of work

To relocate 1 unit CMM machine from existing location to packing area within production

Risk Assessment

A copy of Risk Assessment will be attached

Date Of Operation

06/05/21

Time Of Operation

09:45 am

Location of Operation

#### 100 Tuas South Ave 8

#### Cameron, a Schlumberger Company

Equipment Use

Hydraulic/hand jack

Woodblock

Rollers/pallet truck

Metal sheet/canvas (to lay out for floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Jack up machine using hydraulic/hand jack

# Insert rollers under machine base

# Shift out machine from existing location

# Transport machine to packing area within production

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175