# METHOD OF STATEMENT

Date: 13th Apr 2021

Description of work

To relocate 1 unit VTL 1000 machine within production

Risk Assessment

A copy of Risk Assessment will be attached

Date Of Operation

Est: 24/04/21

Time Of Operation

09:30 am

Location of Operation

#### 61 Seletar Aerospace View

Pratt & Whitney

Equipment Use

Hydraulic jack

Woodblock

Rollers/pallet truck

Metal sheet/canvas (to lay out for floor protection)

1 x forklift

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Jack up machine using hydraulic jack

# Insert rollers under machine base

# Shift out machine from existing location

# Transport machine to new location within production

# Position machine at the designated location

# Unload machine from rollers and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175