# METHOD OF STATEMENT

Date: 13th Dec 2021

Description of work

To relocate 7 unit machine from existing location to new location within premise

Machine Spec

2 unit Nissei Plastic Injection / FNX110 III T

3 unit Nissei Plastic Injection / FNX180 III T

1 unit Engle LSR Vitory Injection

1 unit Sodick LSR VL-100 Injection

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

14/12/21

Time of Operation

09:45 am

Location of Operation

#### 28 Ayer Rajah Crescent

Equipment Use

Hand jack/crowbar

Woodblock

Rollers/pallet truck

Metal sheet/canvas (to lay out for floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Job Scope

# Jack up machine to 3” high

# Insert rollers/pallet truck under machine bed

# Shift out machine from existing location

# Transport machine to new location within premise

# Position machine at the designated location

# Unload from rollers/pallet truck and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175