# METHOD OF STATEMENT

Date: 19th July 2022

Description of work

To relocate 2 unit machine from existing location to new location within building premise

Machine Spec

1 unit Pinacho Lathe

1 unit Avemax Milling

1 unit Vertical Saw

2 unit Drilling

1 unit Bandsaw

2 unit tools cabinet

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

21/07/22

Time of Operation

09:45 am

Location of Operation

#### NUS, 4 Engineering Dr 3

Blk E4 #02-06

Equipment use

Crowbar

Woodblock

Rollers

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Job Scope

# Lift up machine to 3” high using crowbar

# Insert rollers/pallet truck under machine bed

# Shift out machine from existing location

# Transport machine to new location within lab

# Position machine at the designated location

# Unload from pallet truck and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175