# METHOD OF STATEMENT

Date: 12th December 2023

Description of work

To relocate 1 unit 10.21.08 CMM machine within room

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

To Be Advice

Time of Operation

To Be Advice

Location of Operation

16 Tuas Ave 7

ST Engineering Land Systems Ltd

Equipment Use

1 x pallet truck

Crowbar

Woodblock

Obstacles

Ensure no obstacles around operation area and route to new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Insert pallet truck under machine base

# Jack up pallet truck

# Shift out machine from existing location

# Transport machine to another room within premise

# Position machine at the designated location

# Unload from pallet truck and insert levelling pad under onto machine base

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175