# METHOD OF STATEMENT

Date: 06th Oct 2020

Description of work

To relocate 1 unit machine 200m away within customer factory premise

Machine Spec

1 unit VMX-50/50T CNC

Dim: 325 x 226 x 245 cm

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

08/10/2020

Time of Operation

09:45 am

Location of Operation

#### 2 Pioneer Sector 3

GE Keppel

Equipment Use

Hydraulic/hand jack

Woodblock

Rollers/pallet truck

Metal plate (for epoxy floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety glass)

Job Scope

# Jack up machine using hydraulic jack

# Insert rollers under machine base

# Shift out machine from old location

# Transport machine to new location 200m away within production area

# Position machine at the designated location

# Unload machine from rollers and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175