# METHOD OF STATEMENT

Date: 23rd Aug 2022

Description of work

To relocate 2 unit Radial Arm aside for engineer to do marking, after marking shift back to exact location

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

26/08/22

Time of Operation

09:30 am

Location of Operation

#### 501 Airport Rd

ST Aerospace Engine Pte Ltd

Equipment Use

Crowbar

Woodblock

Pallet truck/rollers

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Lift up machine using crowbar

# Insert pallet truck under machine base

# Shift out machine from existing location and put aside

# Engineer to do marking

# Shift back machine to exact location

# Unload machine from pallet truck and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175