# METHOD OF STATEMENT

Date: 14th Aug 2019

Description of work

To relocate 1 unit Radial Arm Drill machine aside, contractor to drilling, after drilling, shift and position back to location

Risk Assessment

A copy of Risk Assessment will be attached

Date Of Operation

16/08/2019

Time Of Operation

09:45 am

Location of Operation

#### 12 Tuas Ave 20

Flowserve Pte Ltd

Equipment Use

Crowbar

Woodblock

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

# Job Scope

# Lift up machine using crowbar

# Insert pallet truck to machine base

# Shift machine aside

# Contractor to do drilling

# After drilling, position back machine at the same location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175