# METHOD OF STATEMENT

Date: 20th Aug 2019

Description of work

To relocate 3 unit machine within production area

Machine Spec

1 x DHL 1300

1 x 3hp milling

1 x conventional lathe

Risk Assessment

A copy of Risk Assessment will be attached

Date Of Operation

22/08/2019

Time Of Operation

Afternoon schedule

Location of Operation

#### 21 Loyang Lane

Windsor Airmotive Asia Pte Ltd

Equipment Use

Hydraulic/hand jack

Woodblock

Pallet truck/rollers

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Lift up machine using jack

# Insert pallet truck/rollers under machine base

# Shift out machine from old location

# Transport machine to new location within workshop

# Position machine at the designated location

# Unload machine from rollers/pallet truck and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175