# METHOD OF STATEMENT

Date: 20th Feb 2023

Description of work

To relocate 5 unit machines within factory premises

Machine Spec

1 unit Sunnen Horizontal Hone

1 unit QTN 450

1 unit Cut 350 EDM

1 unit Shear Test machine

1 unit Mazak E410H

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

13/03/23

Relocate Sunnen Horizontal, QTN 540, Cut 350 EDM, Shear Test machine

20/03/23

Relocate 1 unit Mazak E410H

Time of Operation

09:45 am

Location of Operation

#### 273 Jalan Ahmad Ibrahim

Baker Hughes (S) Pte

Equipment Use

Hydraulic/hand Jack

Woodblock

Rollers/pallet truck

Canvas/metal plate (for epoxy floor protection)

1 x forklift

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety glass)

Job Scope

# Lift up machine using hydraulic/hand jack

# Insert rollers under machine base

# Shift out machine from old bay

# Transport machine to new location within production area

# Position machine at the designated location

# Unload machine from rollers and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175