# METHOD OF STATEMENT

Date: 10th Jan 2022

Description of work

To relocate 4 unit machine within workshop premise

Machine Spec

1 x Servo Tester

1 x Fairey Tester

1 x Brake Tester

1 x ASTM Tester

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

13/01/22

Time of Operation

09:30 am

Location of Operation

#### 501 Airport Rd

ST Engineering System

Equipment Use

Crowbar/woodblock

Pallet truck/rollers

1 x forklift

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Lift up machine using crowbar

# Insert pallet truck/rollers under machine base

# Shift out machine from existing location

# Transport machine to new location within workshop

# Position machine at the designated location

# Unload machine from rollers/pallet truck and insert levelling pad under machine bed

# To transfer 1 unit machine from existing location to another unit using forklift

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175