# METHOD OF STATEMENT

Date: 31st May 2022

Description of work

To relocate 1 unit machine within workshop premise

Machine Spec

1 x Denver Lathe

Dim: 200 x 130 x 180 cm

Wt: 1, 500 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

03/06/22

Time of Operation

09:30 am

Location of Operation

#### 503 Paya Lebar Rd

ST Engineering System

Equipment Use

Crowbar/woodblock

Pallet truck/rollers

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# Lift up machine using crowbar

# Insert pallet truck/rollers under machine base

# Shift out machine from existing location

# Transport machine to new location within workshop

# Position machine at the designated location

# Unload machine from rollers/pallet truck and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175