# METHOD OF STATEMENT

Date: 20th Mar 2020

Description of work

To relocate 2 unit ABB Robot Arm from existing location to another lab

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

24/03/2020

Time of Operation

09:45 am

Location of Operation

#### 71 Nanyang Drive, Valley Block Level 2

Singapore Institute of Mfg Technology

Equipment Use

Crowbar

Woodblock

Rollers/pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc, safety shoe)

Job Scope

# Lift up equipment to 3” high

# Insert rollers/pallet truck under base

# Shift out from existing location

# Transport to new lab within 2nd floor

# Position at the new designated location

# Unload equipment from rollers/pallet truck

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175