# METHOD OF STATEMENT

Date: 12th Aug 2020

Description of work

To relocate 7 unit machine from 4th floor to 3rd floor via cargo lift

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

13/08/2020

Time of Operation

13:00 pm

Location of Operation

#### Blk 16 Kallang Place #04-21 & #03-21

Triangle Engineering & Suppliers (S) Pte Ltd

Equipment Use

Crowbar

Woodblock

Rollers/pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc.. safety shoe)

Job Scope

# Lift up machine to 3” high

# Insert rollers/pallet truck under machine base

# Shift out from 4th floor to 3rd floor via cargo lift

# Transport machine to new premise

# Position machine at the designated location

# Unload machine from rollers/pallet truck

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175