# METHOD OF STATEMENT

Date: 21st Sep 2020

Description of work

To relocate 1 unit machine from 3rd floor to 5th floor via cargo lift

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

23/09/20

Time of Operation

Afternoon schedule

Location of Operation

#### 6 Kim Chuan Drive

Heng Long Leather Co. Pte Ltd

Equipment Use

Crowbar

Woodblock

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe)

Job Scope

# Lift up machine using crowbar

# Insert pallet truck under machine base

# Shift out and transport machine from 3rd floor to 5th floor via cargo lift

# Position equipment at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175