# METHOD OF STATEMENT

Date: 10th Sep 2020

Description of work

To relocate 1 unit equipment from 2nd floor to ground floor via cargo lift

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

TBA

Time of Operation

TBA

Location of Operation

#### 1 Pandan Crescent

Emerson Asia Pacific Pte Ltd

Equipment Use

Crowbar

Woodblock

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine new location

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety glass)

Job Scope

# Lift up machine using crowbar

# Insert pallet truck under equipment base

# Shift out and transport equipment from 2nd floor to ground floor via cargo lift

# Position equipment at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175